## Slide 1: RootView
A KVM-Based eBPF Malware Detection Engine

## Slide 2: Project Team & Overview
Luis Abraham • Dylin Irons • Dominick Morales • Braiden Ames
Faculty Advisor: Dr. Ribeiro
Client: Amy Alvarez, NASA Scientist
Advisor meetings: monthly, TR 2:00–3:15pm (office hours) • Client meetings: monthly, when available
08/25/2026
RootView Project Plan
(Slide No.) 1

## Slide 3: Project Overview
Goal: Develop a platform for observing, and eventually detecting, malicious activity within the eBPF subsystem of the Linux kernel
Approach: Use KVM-based virtualization and Virtual Machine Introspection (VMI) to inspect a Linux guest from outside the guest operating system
Motivation: Existing eBPF malware detection tooling runs on a potentially infected kernel — RootView instead observes from outside the system for a trustworthy perspective
Timeline: Semester 1 builds the VMI and eBPF observation infrastructure that becomes the foundation for the detection engine in semester 2
08/25/2026
RootView Project Plan
(Slide No.) 1

## Slide 4: Background: eBPF
eBPF runs sandboxed programs in a privileged context such as the operating system kernel, and is widely used for networking, monitoring, performance analysis, and security
Its ability to execute code inside the kernel also makes it an attractive target for attackers
Recent research has demonstrated eBPF-based rootkits, yet there is limited tooling specifically designed to analyze and detect this type of malware
08/25/2026
RootView Project Plan
(Slide No.) 1

## Slide 5: Approach: VMI & eBPF Observation
VM & Memory Introspection
Connect to a running Linux guest through LibVMI and read physical and virtual guest memory
Investigate address translation, page-table walking, and processor/register state
Build simple tooling (CLI, JSON configs) for setting up and managing Ubuntu VMs with QEMU/KVM
Linux & eBPF Introspection
Investigate kernel profiles, BTF/DWARF info, and kernel symbols to interpret structures across Linux versions
Inspect eBPF objects such as programs, maps, and attachments from outside the guest
Develop an eBPF event collector that converts kernel activity into a standardized telemetry format
08/25/2026
RootView Project Plan
(Slide No.) 1

## Slide 6: Detection Engine & Python API
The detection engine combines eBPF telemetry with independent VMI observations of kernel state — e.g., eBPF reports a program load while VMI verifies it externally
Comparing these two perspectives can help surface suspicious behavior or manipulation that a single vantage point would miss
A Python API over the C/C++ backend will let users manage VMs and perform memory, Linux, and eBPF introspection without touching LibVMI or KVM directly
This API also provides the interface for the detection engine developed in the following semester
08/25/2026
RootView Project Plan
(Slide No.) 1

## Slide 7: Novelty & Contribution
RootView's primary novelty is its focus on eBPF-based malware and rootkit detection using external VMI, rather than in-guest tooling
Current tools run inside the system being monitored; a well-hidden rootkit can evade them. RootView observes from the hypervisor, outside the guest's reach
Combining VMI and eBPF telemetry gives two independent perspectives on the same system
Comparing those perspectives may reveal activity that traditional in-guest monitoring alone would miss
08/25/2026
RootView Project Plan
(Slide No.) 1

## Slide 8: Algorithms, Tools & Technical Challenges
Algorithms & Tools
KVM / QEMU for virtualization
LibVMI for virtual machine introspection
Page-table walking for address translation
BTF/DWARF and kernel profiles for Linux structures
eBPF for kernel telemetry
C/C++ backend; Python research API; web framework for the UI
Technical Challenges
KVM & VMI: limited team experience — must learn to access guest memory, processor state, and page tables from outside the guest
Kernel introspection: structures change between Linux versions, so RootView must identify and interpret them without relying entirely on hardcoded offsets
eBPF malware: the team must learn how eBPF works internally, how it can be abused by rootkits, and what malicious activity looks like
08/25/2026
RootView Project Plan
(Slide No.) 1

## Slide 9: Milestones & Tasks
Milestone 1: VMI Infrastructure
Select KVM/QEMU, LibVMI, web framework, initial eBPF tools
Set up an Ubuntu VM; connect via LibVMI
Read guest memory; investigate address translation
Retrieve register state; begin process introspection
Serve a basic test page
Complete Requirements, Design & Test Plan docs
Milestone 2: Linux & eBPF Platform
Linux kernel introspection
BTF/DWARF & kernel symbol investigation
Process & kernel object enumeration
eBPF introspection
Integrate VMI + eBPF observations
Web interface improvements & kernel-version testing
Milestone 3: Research API
C/C++ API for VM, OS, memory & eBPF introspection
Python bindings & high-level interface
Error handling & testing
Kernel version compatibility & profile improvements
API documentation
Stable interface for the detection engine
08/25/2026
RootView Project Plan
(Slide No.) 1

## Slide 10: Team Responsibilities
Task | Luis | Braiden | Dominick | Dylin
Develop VM setup tooling (CLI, JSON configs, introspection integration) | 10% | 45% | 45% | 0%
Develop web server for users | 0% | 0% | 0% | 100%
Write LibVMI introspection backend | 100% | 0% | 0% | 0%
Requirements Document | 25% | 25% | 25% | 25%
Design Document | 25% | 25% | 25% | 25%
Test Plan | 25% | 25% | 25% | 25%
08/25/2026
RootView Project Plan
(Slide No.) <number>